June 5, 2023

Sprint 4 Report, Training Control Center

## Reminder of User Stories

* 4.1 As a user, I want to quickly and easily make a weekly training plan where I add workouts to complete
* 4.2 As a user, I want to see the rough estimation for total time and distance given the plan I create.
* 4.3 As a user, I want to see the sport breakdown of planned training weeks
* 4.4 As a user, I want to see the sport breakdown of completed activities

## Stop Doing

* Pushing code that contains bugs close to a demo deadline

## Start Doing

* Quicker merging of pushes involving bug fixes to prevent pipeline stalls
* More feedback on documentation documents for ease of submission

## Keep Doing

* Everybody reviews entire code base to check for submission readiness
* Reach decisions as a group quickly and without conflict
* Split work evenly among team members and evenly throughout sprints
* Presentation practice as a group during meetings without going too long

## Work Completed (user stories)

* 4.1 As a user, I want to quickly and easily make a weekly training plan where I add workouts to complete
* 4.2 As a user, I want to see the rough estimation for total time and distance given the plan I create.
* 4.3 As a user, I want to see the sport breakdown of planned training weeks
* 4.4 As a user, I want to see the sport breakdown of completed activities

* Consistency enforcement across frontend code with MUI elements
* Documentation work
* Bug fixing for database calls and node errors
* Installation and server start optimization and documentation
* Consistency for start\_date across frontend and backend

## Work Not Completed (user stories)

* None

## Work Completion Rate

* Sprint User Stories
  + 4/4 completed
  + User stories/day: 2/7
* Sprint Work Hours (As of last Scrum meeting, Monday before sprint finish)
  + 62/50 completed
  + Work hours/day: 4.4
* Cumulative User Stories
  + Avg user stories/day: 2/7
* Cumulative Work Hours
  + Avg work hours/day: 4.55

## Scrum Board and Burnup Chart

[LINK to Scrum Board](https://docs.google.com/spreadsheets/d/1usI8ppMf7TvnNKIHeVkdbeS3BA_1Pw2Gzwhc-HM6ruQ/edit?usp=sharing)